ELIMS – Current System Summary (Phase 1 Completed)

The Electronic Laboratory Information Management System (ELIMS) is now fully functional with its core clinical, administrative, and technical framework. The system is running in Docker with a structured PostgreSQL backend and a modular frontend and API architecture. ELIMS currently supports laboratory workflows from patient registration to result validation.

1. System Core Features (Completed)

✔ Patient Management

- Register new patients

- View patient information

- Automatic MRN generation

✔ Test Catalog & Analytes

- All laboratory tests configured

- Analytes mapped to each test

- Panels supported (multi-analyte profiles)

✔ Reference Ranges

- Numeric and qualitative ranges configured

- Age, gender, and special population handling

- Duplicate cleanup and constraints applied to prevent errors

✔ Result Entry

- Qualitative and quantitative formats supported

- Test panels auto-populate analytes

- Future-ready for instruments / automation

✔ Permissions & Role-Based Access Control

Default roles configured:

- Admin

- Receptionist

- Lab Technician

- Pathologist

Each role has predefined permissions to protect workflow integrity.

2. Configuration & Setup

✔ Automated Installer

A single script now:

- Detects OS

- Installs Docker

- Deploys ELIMS containers

- Imports system configuration

- Creates default users

This ensures consistent deployment across new installations.

✔ Backup & Sync Tools

Export and import scripts now allow:

- Saving configuration (tests, ranges, analytes, permissions)

- Syncing staging → production

- Rolling forward standard updates

3. Data Status

Included:

- All analytes

- Panels

- Reference ranges

- Units

- Sample types

- Roles & permissions

- Default operational workflow users

Not included yet (next phase):

- Real patient records

- Billing module

- Inventory module

- Results validation workflow enhancements

4. Version Notes

Current Version: ELIMS v1.1 – Core Configuration Ready
Focus was on:

- Stability

- Database integrity

- Standardization

- Automated setup

System is now in a clean state and ready for operational use and future module expansion.

5. Next Planned Phase (v1.2)

(Not yet started — just placeholder.)

- Billing

- Report templates

- Analyzer integration

- Workflow dashboards

- QA & audit trails

Status Summary

| Area | Status |
| --- | --- |
| Core database schema | ✅ Complete |
| Test catalog & panels | ✅ Configured |
| Reference ranges | ✅ Cleaned & validated |
| Role-based access | ✅ Live |
| Installer automation | ✅ Working |
| Backup & migration support | ✅ Implemented |
| Production-ready deployment | ✅ Yes |

Conclusion

ELIMS is now stable, configured, and deployable. The foundation is complete and future phases can now be built on top of a clean, organized system.